Eagle Project Workday Information
12:30pm – 05:30pm Saturday, August 3, 2019
# Agenda

12:35pm – allow people time to arrive

12:40pm – open with a prayer

12:45pm – give a briefing on the project

12:50pm – give a safety briefing

12:55pm – assign volunteers to groups

01:00pm –

- get wood out of the troop trailer [Group C]
- assign people to map foundation and mark spots [Group A, Group B]

02:00pm –
take a 10-min break

02:10pm –
assign people to dig foundation holes [All]

03:10pm –
take a break for lunch

03:30pm –
- assign people to put 4x4s in foundation holes. put in cement [Group C, Group B]
- assign people to make wood cuts, assemble frame [Group A]

04:30pm –
take a 10-min break

04:40pm –
route everyone to make wood cuts, assemble frame [All]

5:15pm –
clean up worksite [All]

5:30pm –
close with a prayer and dismiss
# Workers

Dan Walton (Supervising)

Mark Nifakos (Leading)

### Group A

Will Nifakos

Mark Isbell

### Group B

Connor McMillan

Garret Rogers

### Group C

Maddox Jurgensen

Rylan Andrews

# Materials and Tools
## Materials:
- 4-4x4x12’ lumber
- 1lb-#8 2in Exterior Screws
- 21-2x4x8’ lumber
- 2-2x4x12’ lumber
- 4 bags Heavy Duty Cement
## Tools:
- Compound saw
- Hand saw
- 4 saw horses
- Drill and drill bits
- Triangle
- Level
- Tape measure
- Pencil/Marker
- Twine
- Wooden stakes
- Mallet
- Spray paint